TARA

तारा  ·  "Star"

Product Requirements Document

Personal AI Assistant — Mobile · Desktop · Web

Version 1.0

August 2026

Prepared by: Anuj  ·  Build partner: Antigravity

Design identity: Guide Star — still when idle, alive when it listens.

# Table of Contents

# 1. Overview

Product: Tara — a personal, always-available AI assistant that lives across the user's phone, PC, and a companion website, built around natural voice conversation and real-world action-taking (calls, messages, files, automation, memory).

Owner: Anuj (solo builder). This PRD is the handoff spec for the build partner ("Antigravity") and is written to be buildable in phases without re-explaining context — every section is self-contained enough to hand to a model with limited token budget.

One-line pitch: A quiet, precise, voice-first assistant — not a chatbot with a mic bolted on — that listens for "Hey Tara," holds a natural back-and-forth conversation, remembers what matters, and safely performs real actions on the user's behalf.

## 1.1 Goals

- Natural, human-feeling voice conversation — low latency, interruptible, no fixed-duration recording windows.

- Always-available hands-free operation, including screen-off / phone-locked, via a wake word ("Hey Tara").

- Real action-taking: calls, WhatsApp/SMS, notifications, timers, app control, file/system automation on PC.

- Durable, private memory of the user — preferences, facts, ongoing tasks — searchable and user-editable.

- One consistent product identity (the Guide Star) across mobile, desktop, and web, each adapted to its platform.

- Runs primarily on local/self-hosted infrastructure to keep recurring cost near zero, with cloud services used only where local quality is insufficient (e.g., premium voice).

## 1.2 Non-Goals (v1)

- Not a multi-user / family product in v1 — single primary user, with speaker-verification as a stretch goal.

- Not a public app-store release in v1 — sideloaded / personal-use distribution, which relaxes some Android policy constraints (e.g., Accessibility Service usage).

- Not attempting full home-automation / IoT control in v1 — scoped to phone + PC + personal data.

## 1.3 Guiding Principles

- Fast beats clever. Every architecture choice should be evaluated first on latency (streaming STT/LLM/TTS, VAD-based turn-taking), because a slow voice assistant feels broken regardless of intelligence.

- Confirm before you act. Anything irreversible (send, call, delete, pay) requires an explicit confirm step. This is the single most important safety rule in the whole product.

- Local-first. Default to on-device/self-hosted models and storage; use paid cloud APIs only for the pieces where the quality gap is large (premium voice, top-tier reasoning) and make them swappable.

- One visual language, three shells. Mobile, desktop, and web share the same design tokens and the same Guide Star interaction model; only layout density changes.

# 2. Design System

Tara's name comes from तारा (Sanskrit: "star"). The design identity is built around a single recurring motif — the Guide Star — rather than a generic chat bubble or pulsing orb. It is the one element the user learns to read at a glance, across every screen and every platform.

## 2.1 The Guide Star — states

| State | Visual behavior | Meaning |
| --- | --- | --- |
| Idle | Small, still point of light, slow breathing glow (4–6s cycle) | Tara is present but not engaged |
| Listening | Brightens, thin radiating lines pulse outward in time with voice amplitude | Actively hearing the user, VAD detecting speech |
| Thinking | Lines condense inward, star tightens/contracts, subtle rotation | Processing: STT → memory retrieval → LLM → tool calls |
| Speaking | Outward concentric waves synced to TTS audio envelope | Tara is responding |
| Confirming | Star shifts to amber/warm tone, holds steady | Waiting on a yes/no for a destructive action |
| Error / Offline | Star dims to a faint outline, no animation | Backend unreachable, mic denied, etc. |

## 2.2 Color tokens

Dark graphite base throughout, so the star and the signal-cyan accent are the only elements that glow. The same token names are reused on mobile, desktop, and web — only values for a light-mode variant differ.

| Token | Value (dark) | Usage |
| --- | --- | --- |
| bg.base | #0B0D10 | App background |
| bg.surface | #14171C | Cards, sheets, nav bars |
| bg.elevated | #1B1F26 | Modals, popovers |
| accent.signal | #39E6D0 | Guide Star glow, active states, links |
| accent.warm | #F2A65A | Confirmation / destructive-action states |
| text.primary | #F4F6F8 | Primary text |
| text.secondary | #9AA3AE | Secondary text, timestamps |
| border.hairline | #262B33 | Dividers |

## 2.3 Typography

- Display / headings: Geometric sans (e.g., Inter or General Sans), weight 600–700 — used sparingly, mostly on the Guide Star screen title and section headers.

- Body: Inter, weight 400–500, generous line-height (1.5) — this is a voice-first product, so on-screen text is secondary to audio and should stay calm and readable at a glance.

- Monospace: JetBrains Mono for logs, memory export previews, and any raw command/JSON debug views.

## 2.4 Core screens (shared across platforms)

| Screen | Purpose | Key elements |
| --- | --- | --- |
| Listen (home) | Default state; where the Guide Star lives | Star, live transcript sheet (slides up), quick status chip |
| Memory | Browse/search/edit what Tara remembers | Search bar, category filters, pin/forget per item, export |
| Actions | Every capability as a togglable permission | Toggle list, "confirm before send/call" badges, scoped access |
| Settings | Background service health, voice, privacy | Service status card, wake-sensitivity slider, encryption/Tailscale/export controls |

## 2.5 Platform adaptation

- Mobile (Android/iOS): Full-screen Guide Star as the home/lock-adjacent experience; bottom nav for the four core screens; this is the primary, most-used surface.

- Desktop (Windows/macOS): Same four screens in a windowed layout with a persistent left sidebar; the Guide Star docks into a compact menu-bar/system-tray widget when the main window is closed, so it's always reachable without eating screen space.

- Website: Marketing + account/settings surface (voice/memory/privacy controls, download links, docs) rather than a full runtime — the assistant itself runs on-device, the website is the front door and control panel, reusing the same tokens and the Guide Star as the hero visual.

# 3. Voice & Persona

## 3.1 Persona brief

Tara speaks like a warm, composed, quietly confident young woman — soft and pleasant, never chirpy or robotic, never over-explaining. Calm competence rather than cheerfulness is the target: think of a sharp personal assistant, not a mascot.

## 3.2 Voice technology

Recommendation as of mid-2026: use ElevenLabs for the primary voice. Its Flash v2.5 model gives roughly 75ms model-inference latency with streaming support, which is fast enough for natural back-and-forth conversation, and its voice-design/cloning tools make it realistic to land on a specific "soft, lovely, elegant" female timbre rather than a stock preset.

| Tier | Engine | Latency | When used |
| --- | --- | --- | --- |
| Primary (online) | ElevenLabs Flash v2.5 (custom-designed female voice), streamed | ~75ms inference, sub-second first-audio | Default, when internet is available |
| Fallback (offline/local) | Piper (on-device neural TTS) | Higher, but zero network dependency | No internet, or explicit "local mode" for privacy |

- Voice creation: use ElevenLabs' Voice Design/cloning to iterate toward the target timbre (warm, mid-pitched, unhurried pacing) rather than picking an off-the-shelf preset — this is what actually delivers a distinctive, non-generic voice.

- Emotive control: ElevenLabs' v3 audio-tag system (emotion, pacing, emphasis) should be used sparingly and consistently — e.g., a slightly warmer tone for confirmations, neutral for factual answers — so Tara doesn't sound theatrical.

- Streaming is mandatory, not optional: Tara should start speaking the first sentence while the rest of the LLM response is still generating, using the same sentence-chunking approach for both the online and offline engines.

Note: TTS vendor benchmarks change quickly; before locking the final vendor, re-verify current latency/pricing since this space moves roughly quarter to quarter.

# 4. Functional Requirements

## 4.1 Always-listening wake word (core hands-free loop)

This is the hardest and most important piece of the product: listening for "Hey Tara" continuously, including with the screen off and the phone locked, then holding a natural conversation until the user is done.

| Stage | Behavior | Key mechanism |
| --- | --- | --- |
| Idle listening | 24/7 low-power wake-word detection, screen on or off | On-device wake-word model inside an Android foreground service with a persistent notification |
| Wake detected | "Hey Tara" recognized locally; no audio leaves the device until this point | Custom-trained wake word model |
| Active listening | Streams audio and keeps listening as long as the user is talking | Voice Activity Detection (VAD) on ~30ms audio chunks |
| Turn end | Detects the user has stopped, ends capture automatically | Silence held for ~700ms–1s triggers end-of-turn |
| Response | Transcribes, reasons, may call tools, replies by voice | Streaming STT → agent loop → streaming TTS |
| Interruption | User can talk over Tara mid-reply; Tara stops and listens | Barge-in detection during TTS playback |

- Foreground service + persistent notification ("Tara is listening…") is required on modern Android — this is not optional, it's how the OS allows continuous mic access with the screen off.

- Battery-optimization exemption must be requested from the user once, otherwise Doze mode throttles the service during extended idle periods even with a foreground service running.

- Wake-word engine: an on-device, purpose-built model that only pattern-matches the wake phrase (sips a few mW), never doing full speech recognition until triggered — evaluate current free/open options (e.g., openWakeWord-class tooling) against paid alternatives (e.g., Picovoice-class tooling) for accuracy, custom-word training cost, and licensing before committing.

- Target latency: sub-1.5 seconds from "user stops talking" to "Tara starts speaking" when using a local/small model for routing; longer when a larger cloud model is invoked for complex reasoning.

## 4.2 Conversational agent loop

- Two-tier model routing: a small, fast local model classifies intent and handles simple requests directly; it escalates to a larger model only for reasoning-heavy requests. Keeps common commands fast and cheap.

- Multi-step tool chaining: the agent loop must support call tool → observe result → decide next step → respond, not just one tool call per turn — needed for compound requests like "check my calendar and email John if I'm free."

- Confidence & fallback: when intent is ambiguous, Tara says so ("I'm not sure I understood — did you mean…") instead of guessing and executing the wrong action.

- Confirmation gating: every destructive or outward-facing action (send message, place call, delete file, make a purchase) requires an explicit spoken "yes"/"confirm" before it executes. See Section 6 for the full policy.

## 4.3 Actions & device control

| Capability | Android mechanism | Notes |
| --- | --- | --- |
| Phone calls | Intent.ACTION_CALL + CALL_PHONE permission | Straightforward, native support |
| SMS | SmsManager + SEND_SMS permission | Straightforward, native support |
| WhatsApp messages | Accessibility Service automation (or WhatsApp Business API for reliability) | No public send-intent for arbitrary contacts; fragile to WhatsApp UI updates — flagged as highest-risk integration |
| Notification reading | NotificationListenerService | Requires manually granted "Notification access" permission, not a runtime prompt |
| Timers | AlarmManager or Intent.ACTION_SET_TIMER | Can hand off to the system Clock app |
| Open apps | PackageManager.getLaunchIntentForPackage() | Straightforward |
| PC file/desktop control | Python server on the PC (file I/O, app launch, screen/clipboard actions) | Runs behind the same confirmation-gating policy as phone actions |

Known fragility — flag for the build partner • WhatsApp automation depends on simulating UI taps via Accessibility Service; it will break on WhatsApp layout updates and needs a maintenance plan. • This is acceptable for personal/sideloaded use, but would need re-architecting (e.g., WhatsApp Business API) before any public distribution.

## 4.4 Memory system

- Storage split: SQLite for structured facts/preferences/tasks, ChromaDB (or equivalent local vector store) for semantic recall of conversation history.

- Consolidation job: a nightly/weekly job that summarizes and compresses old raw conversation into durable "facts," so vector search quality doesn't degrade as history grows.

- Retention categories: preferences (kept indefinitely), tasks (expire on completion), casual conversation (expires after 30 days unless explicitly pinned).

- User controls: "what do you remember about me," "forget this," "export my memory" (full backup), and a hard delete that is genuinely irreversible, not a soft flag.

- Encryption at rest: SQLCipher instead of plain SQLite once the assistant is holding personal, financial, or health-adjacent information.

## 4.5 Proactive behavior

- A local scheduler (e.g., APScheduler) allows Tara to initiate rather than only react: morning briefing, reminder nudges, "you have a meeting in 10 minutes."

- All proactive speech respects the same confirmation-gating rules if it leads into a destructive action (e.g., a reminder that offers to auto-reply is fine to speak; actually sending the reply still needs confirmation).

## 4.6 Vision (post-v1, scoped now so the architecture supports it)

- Screenshot/screen understanding ("what's on my screen right now") and basic camera-based recognition, via a multimodal local model.

- Not required for launch, but the agent-loop and tool-calling architecture in Section 5 should not preclude adding an image input later.

## 4.7 Speaker identification (stretch goal)

- Lightweight speaker-verification (voice embedding match) before executing sensitive actions, relevant only once the assistant is used around other people in the household.

# 5. Technical Architecture

## 5.1 Why Python for the core

Python is the right choice for the brain of the system: voice processing (Whisper/faster-whisper), local LLM orchestration (Ollama), memory (ChromaDB/SQLite), and automation libraries are all mature and fastest to iterate in here. Python is not used for everything — it is the server; platform-native code handles what each OS does best.

## 5.2 High-level component map

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Core server (PC) | Python (FastAPI) | Agent loop, memory, tool execution, model orchestration |
| Local LLM runtime | Ollama (local models) + optional cloud LLM for hard reasoning | Two-tier routing per Section 4.2 |
| Speech-to-text | faster-whisper (streaming/chunked) | Local, fast transcription |
| Text-to-speech | ElevenLabs (primary, streamed) + Piper (offline fallback) | Per Section 3.2 |
| Wake word / VAD | On-device wake-word model + Silero VAD | Runs inside the Android foreground service |
| Mobile client | Flutter (Android first; iOS as a fast-follow) + native Kotlin service layer | UI shell + background service + Android-specific action execution |
| Desktop client | Flutter desktop (or a native shell if Flutter desktop maturity is insufficient for tray/menu-bar behavior — verify at build time) | Same UI shell, PC-native automation hooks |
| Website | Static/Next.js-style site sharing the design tokens | Marketing, account, settings, downloads |
| Transport | Local network via Tailscale (private, encrypted, zero-config) | Phone ↔ PC communication, replacing raw LAN HTTP |

Flutter desktop's maturity for system-tray/menu-bar docking should be re-verified at build time against current alternatives (e.g., a thin native tray host calling into the same Python core), since this changes faster than most of this stack.

## 5.3 Command flow (end-to-end)

Wake word (on-device) → VAD-gated capture → streaming STT → agent loop (intent routing → memory retrieval → reasoning → tool call(s) → confirmation gate if needed) → streaming TTS → spoken response. Every step logs structured data for the observability layer in Section 7.

## 5.4 Suggested repository structure

tara/
├── server/                     # Python core (FastAPI)
│   ├── agent/                  # process_command loop, routing, tool-chaining
│   ├── memory/                 # SQLite + ChromaDB, consolidation job
│   ├── voice/                  # STT, TTS, VAD integration
│   └── tools/                  # calendar, WhatsApp, PC automation, etc.
├── android/
│   ├── service/
│   │   ├── WakeWordService.kt      # foreground service, 24/7 wake detection
│   │   ├── VoiceCaptureService.kt  # VAD-gated streaming after wake
│   │   └── ActionExecutor.kt       # calls, SMS, notifications, WhatsApp
│   └── permissions/
│       └── PermissionManager.kt    # battery optimization, accessibility, notif. access
├── desktop/                    # Flutter desktop (or native tray host)
├── web/                        # marketing + account/settings site
└── shared/
    └── design-tokens/          # colors, type scale, Guide Star spec — single source of truth

# 6. Security & Privacy

## 6.1 Transport & access

- Tailscale (free tier) connects phone and PC over a private encrypted network — no port exposed on the LAN or public internet.

- Auth token / API key required on every request between the Android client and the Python server, even on the private network — never open, unauthenticated HTTP.

- Scoped permissions per tool — "can read files" and "can send messages" are separate, independently revocable toggles, not one blanket automation permission (this is the Actions screen from Section 2.4).

## 6.2 Data at rest

- SQLCipher (encrypted SQLite) once the memory store holds personal, financial, or health-adjacent data.

- Explicit, user-triggered export and hard-delete commands, per Section 4.4.

## 6.3 Confirmation-gating policy (the core safety rule)

Non-negotiable for v1 • Any action that sends something, spends money, deletes data, or places a call requires an explicit spoken confirmation ("Send message to Rohan saying 'on my way' — say confirm to send"). • A misheard wake word or a misparsed command must never be able to complete a destructive action unattended. • This applies even to proactive/scheduled behavior (Section 4.5) — Tara may suggest an action unprompted, but must not execute a destructive one without confirmation.

# 7. Reliability & Observability

- Structured logging of every command → tool call → result → latency, so any wrong action is debuggable after the fact.

- Timeout/retry handling for local model calls (Ollama can hang or OOM); the agent loop needs a graceful "I couldn't reach my model" fallback instead of hanging the whole assistant.

- Health-check endpoint so the client apps can show "Tara is offline" honestly instead of silently failing or looping.

- Service status card in Settings (Section 2.4) surfaces background-service health, last successful wake detection, and battery-optimization status in plain language.

# 8. Phased Roadmap

Sequenced so the highest-leverage changes — the ones that touch almost every later phase — land first. Building these into the core loop early is cheaper than retrofitting them after Phases 4–5 exist.

| Phase | Scope | Why this order |
| --- | --- | --- |
| 0 — Core loop | Python server, basic Whisper→LLM→TTS pipeline, SQLite+ChromaDB memory, single-turn commands | Baseline the rest builds on |
| 1 — Fast voice | VAD-based turn-taking, streaming STT/TTS, barge-in | Biggest single UX win; every later phase inherits this latency |
| 2 — Safety core | Confirmation gating, scoped tool permissions, structured logging | Must exist before any real-world action ships |
| 3 — Agent intelligence | Two-tier model routing, multi-step tool chaining, confidence/fallback | Speed + correctness before adding more surface area |
| 4 — Security hardening | Tailscale, auth tokens, SQLCipher encryption | Required before storing/acting on sensitive data at scale |
| 5 — Always-on wake word | Foreground service, on-device wake word, battery-optimization flow, Android Actions (calls/SMS/WhatsApp/notifications/timers) | The hands-free flagship feature, built on a now-solid, safe, fast core |
| 6 — Cross-platform UI | Flutter mobile + desktop + website, shared design tokens, Guide Star | UI polish once the underlying system is trustworthy |
| 7 — Proactive + vision | Scheduler-driven proactive behavior, RAG over personal docs, screen/vision understanding, speaker ID | Enhancements once the core is stable and safe |

# 9. Success Metrics

| Metric | Target |
| --- | --- |
| Time from "user stops talking" to Tara's first audio | < 1.5s (local model), best-effort for cloud-routed requests |
| Wake-word false-accept rate (unattended action risk) | Near-zero, enforced structurally via confirmation gating rather than model accuracy alone |
| Background service uptime (screen off) | Continuous across a full day without user having to reopen the app |
| Memory recall relevance | Correctly surfaces pinned/important facts in conversational retrieval; degrades gracefully as history grows, checked via the consolidation job |

# 10. Open Risks

| Risk | Mitigation |
| --- | --- |
| WhatsApp automation breaks on app updates | Accessibility-Service approach is inherently fragile; monitor and consider Business API if reliability becomes critical |
| Android battery/OS restrictions throttle background listening | Foreground service + battery-optimization exemption; monitor OEM-specific aggressive battery managers (e.g., some Android skins) as an ongoing risk, not a one-time fix |
| Misheard commands trigger unwanted real-world actions | Confirmation-gating policy (Section 6.3) is structural, not model-dependent — treat as a hard requirement, not a nice-to-have |
| Voice/model vendor landscape shifts quickly | Keep the STT/TTS/LLM layers swappable behind clean interfaces in the Python core; re-verify vendor choice at each phase kickoff rather than locking it once |

# Appendix A — Permissions Matrix

| Permission | Purpose | Grant type |
| --- | --- | --- |
| Microphone | Wake word + voice capture | Runtime prompt |
| CALL_PHONE | Placing calls | Runtime prompt |
| SEND_SMS | Sending texts | Runtime prompt |
| Notification access | Reading notifications | Manual, in system settings |
| Accessibility Service | WhatsApp UI automation | Manual, in system settings |
| Ignore battery optimizations | Keeps background service alive | Manual, one-time prompt |
| Foreground service | Legal basis for persistent mic access | Declared in manifest, always-on notification shown |

# Appendix B — Reference

This PRD consolidates and formalizes the architecture and enhancement discussion that preceded it (voice pipeline, agent intelligence, memory, security, reliability, always-on wake-word design, and the Guide Star design system). Hand this document to the build partner alongside the existing prototype UI file as the shared source of truth.